Group 2

Customize and encrypted socket connection for polling application(Usecase - Online voting management)

MINUTES OF MEETING

**15.11.2022**

**Agenda**

1.Follow the coding guidelines

2.Planning to implementation for sprint 2

1) Creation of the design document (HLD LLD)

2) Creation of SRS document

3) Creation of RTM

4) Put everything on git after creation - Ownership

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Design document | K.Divya | 15.11.2022 |
| Design document | P.Usha Rani | 15.11.2022 |
| SRS document | R Vijay Anand | 15.11.2022 |
| Pushing into git and RTM | Mathews | 15.11.2022 |
| Coding guideliness | Jaya Surya | 15.11.2022 |

**16.11.2022**

**Agenda**

1.Trainer told us to update below documents :

2.Planning to implementation for sprint 2

1) Creation of HLD LLD Document

2) Update of the design document

3) Update of SRS document

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Design document | K.Divya | 16.11.2022 |
| HLD LLD document | P.Usha Rani | 16.11.2022 |
| SRS document | R Vijay Anand | 16.11.2022 |
| Pushing into git and RTM | Mathews | 16.11.2022 |
| Coding guideliness | Jaya Surya | 16.11.2022 |

**17.11.2022**

**Agenda**

1.Trainer told us to update below documents :

2.Planning to implementation for sprint 2

1) Update of SRS document

2) To create pseudocode

3) To create Makefile

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Pseudocode | K.Divya | 17.11.2022 |
| Pseudocode | P.Usha Rani | 17.11.2022 |
| SRS document | R Vijay Anand | 17.11.2022 |
| Pushing into git and RTM | Mathews | 17.11.2022 |
| Coding guideliness | Jaya Surya | 17.11.2022 |

**18.11.2022**

**Agenda**

1.Trainer told us to update below documents :

2.Planning to implementation for sprint 2

1) Update of Pesudocode

2) To create Makefile

3) To create Loggers

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Update Pseudocode , Makefile | K.Divya | 18.11.2022 |
| Update Pseudocode , Makefile | P.Usha Rani | 18.11.2022 |
| Loggers | R Vijay Anand | 18.11.2022 |
| Loggers | Mathews | 18.11.2022 |
| Loggers | Jaya Surya | 18.11.2022 |

**19.11.2022**

**Agenda**

1.Trainer told us to update below documents :

2.Planning to implementation for sprint 2

1) To Update Loggers

2) To create UT and IT

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Create Logical IT testcase | K.Divya | 19.11.2022 |
| Create UT testcase | P.Usha Rani | 19.11.2022 |
| Loggers | R Vijay Anand | 19.11.2022 |
| Loggers | Mathews | 19.11.2022 |
| Loggers | Jaya Surya | 19.11.2022 |

**20.11.2022**

**Agenda**

Planning to implementation for sprint 2

1) To start coding

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Coding | K.Divya | 20.11.2022 |
| Coding | P.Usha Rani | 20.11.2022 |
| Coding | R Vijay Anand | 20.11.2022 |
| Coding | Mathews | 20.11.2022 |
| Coding | Jaya Surya | 20.11.2022 |

**21.11.2022**

**Agenda**

Planning to implementation for sprint 2

1) To implement coding

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Coding | K.Divya | 21.11.2022 |
| Coding | P.Usha Rani | 21.11.2022 |
| Coding | R Vijay Anand | 21.11.2022 |
| Coding | Mathews | 21.11.2022 |
| Coding | Jaya Surya | 21.11.2022 |

**22.11.2022**

**Agenda**

Planning to implementation for sprint 2

1. To complete coding
2. To create Design review checklist

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| DRC | K.Divya | 22.11.2022 |
| DRC | P.Usha Rani | 22.11.2022 |
| Coding | R Vijay Anand | 22.11.2022 |
| Coding | Mathews | 22.11.2022 |
| Coding guidelines | Jaya Surya | 22.11.2022 |

**23.11.2022**

**Agenda**

Planning to implementation for sprint 2

1. To implement coding
2. To create Code review checklist

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| CRC | K.Divya | 23.11.2022 |
| CRC | P.Usha Rani | 23.11.2022 |
| Coding | R Vijay Anand | 23.11.2022 |
| Coding | Mathews | 23.11.2022 |
| Coding guidelines | Jaya Surya | 23.11.2022 |

**24.11.2022**

**Agenda**

Planning to implementation for sprint 2

1. Reviewing code as per coding standards
2. To completion of all documents

**Action** :

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned finish date |
| Coding,Documents | K.Divya | 24.11.2022 |
| Coding,Documents | P.Usha Rani | 24.11.2022 |
| Coding,Code review | R Vijay Anand | 24.11.2022 |
| Code review,pushing into git | Mathews | 24.11.2022 |
| Coding ,guideliness | Jaya Surya | 24.11.2022 |

DIVISION OF WORK

**Functionalities**

|  |  |  |
| --- | --- | --- |
| Action item | Responsibility | Planned Finish Date |
| 1.Socket(client,server) | VIJAY ANAND R |  |
| 2.Creating VoterList,CandidateList textfiles | Mathews M |  |
| 3.Checking with Voter,CandidateLists | Jayasurya M |  |
| 4.Login,Casting vote,CastVote textfile | Pannuri UshaRani |  |
| 5.Loggers,Result Declaration | Divya Katra pati |  |